Capstone Meeting 14

Date: 3/16/2018

Time: 8:00 PM to 8:15 PM

Update:

* Finished sampling and piping
* Thorson currently working on the Schmitt trigger on the website and setting everything up for it
* Phase 1 mostly complete
* Eagle libraries made for the Si7021 and TSL2561
* Interim report mostly done

Plan:

* Think of packaging
* Make PCB for our sensors
  + Make Eagle libraries for our sensors and put them into one board, both in Eagle and in life
    - Schematic symbol and footprint
  + First do it with one sensor, Pi, and two pull up resistors on I2C lines and then build it up
  + Make device and library for PIR sensor as well